4-Week MS-AI/DS/CS/BA Project Guidelines

- Project Structure Overview

  - Total Marks: 20

  - Deadline: 16th of January, 2026

  - Failure to project key takeaways and compliances can affect final exam

  - Students who secure 80% and above will get marks reflection in their previous exams as well where percentages are below 80%

  - A well-organized 4-week AI project typically follows this timeline:

    - Week 1: Foundation & Planning

Define your problem statement clearly, gather and explore your dataset, and set up your development environment. Document your baseline approach and success metrics. This week should end with a working data pipeline.

    - Week 2: Model Development

Implement your initial model, run baseline experiments, and begin iterating. Focus on getting something working end-to-end before optimizing.

    - Week 3: Refinement & Experimentation

Improve model performance through hyperparameter tuning, feature engineering, or architecture changes. Compare multiple approaches and document what works and what doesn't.

    - Week 4: Polish & Presentation

Finalize your best model, create visualizations, write documentation, and prepare your presentation or demo. Ensure reproducibility.

- Key Takeaways with 20 Marks Distribution:

  - Project Documentation [Introduction, Objectives, Technology Benefits, Business Benefits, Project Timeline(Number of hours against tasks), Tech Stack]  less than 5 pages (2)

  - Project Working Demo (5)

  - Project Github -- at least 20 commits (2)

  - Project Presentation [Introduction, Objectives, How its related to SDGs, Methodology, Demo Video, QnAs] (3)

  - Short Project Report [includes Literature Review of at least 10 research articles not older than 2024] (5)

  - Student's Attitude, Mindfulness & Awareness towards Project (3)

- How to Update Progress

  - Weekly Check-ins Should Include:

    - What was accomplished vs. what was planned

    - Current blockers or challenges

    - Key metrics and results (with visualizations)

    - Updated timeline if needed

    - Questions or areas where you need guidance

- Documentation Best Practices:

  - Maintain a project journal or log with dated entries

  - Track all experiments in a structured way (use tools like MLflow, Weights & Biases, or even a simple spreadsheet)

  - Version control your code with meaningful commit messages

  - Keep a "lessons-learned" section in the report and branch on github

- What to Avoid

  - Technical Pitfalls

    - Starting with overly complex models before establishing a baseline

    - Data leakage between training and test sets

    - Ignoring data quality issues and diving straight into modeling

    - Not setting aside a proper test set from the beginning

    - Overfitting to your validation set through excessive tuning

  - Project Management Issues

    - Scope creep—trying to add too many features mid-project

    - Spending too much time on data collection and leaving no time for modeling

    - Perfectionism—waiting too long to get something working

    - Poor documentation that makes your work hard to reproduce

    - Not having a backup plan if your main approach fails

  - Presentation Mistakes

    - Claiming results without proper validation

    - Ignoring ethical implications or biases in your data/model

    - Not explaining your work clearly to non-technical audiences

    - Overselling what your model can actually do

- What Makes a Project Exceptional

  - Technical Excellence

    - Clear problem formulation with well-defined success metrics

    - Rigorous experimental methodology with proper train/validation/test splits

    - Thoughtful comparison of multiple approaches with analysis of why one works better

    - Attention to edge cases and failure modes

    - Clean, well-documented, reproducible code

  - Creativity & Impact

    - A novel angle on an existing problem or an underexplored domain

    - Real-world applicability and clear use case

    - Consideration of ethical implications and potential biases

    - A working demo or deployment that people can interact with

  - Communication

    - Clear storytelling that explains the "why" behind your choices

    - Honest discussion of limitations and future improvements

    - Strong visualizations that convey insights effectively

    - Ability to explain technical details to different audiences

  - Going the Extra Mile

    - Deploying your model (even a simple web app or API)

    - Conducting user testing or getting feedback from domain experts

    - Analyzing failure cases and explaining when your model struggles

    - Contributing something back (open-source code, dataset, tutorial)

- MUST ADDRESS ONE OF THE FOLLOWING SDGs:

- Suggested Domains & Project Ideas (but you can come up with your own as well that maintains section 7):

  - Healthcare & Medical

    - Disease prediction from patient records or medical images

    - Drug interaction prediction

    - Mental health sentiment analysis from text

  - Natural Language Processing

    - Sentiment analysis for product reviews or social media

    - Text summarization or question-answering systems

    - Chatbot for a specific domain (customer service, education)

  - Computer Vision

    - Object detection for a specific use case (traffic, retail, agriculture)

    - Image classification (plant diseases, product defects)

    - Face mask or safety gear detection

  - Finance & Business

    - Stock price prediction or trend analysis

    - Customer churn prediction

    - Fraud detection system

  - Environment & Sustainability

    - Air quality prediction

    - Wildlife species identification

    - Energy consumption forecasting

  - Education

    - Student performance prediction

    - Automated essay scoring

    - Personalized learning recommendation system

  - Social Good

    - Accessibility tools (sign language recognition, image captioning for visually impaired)

    - Fake news detection

    - Disaster response optimization